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1. ACTION: Review all Cycle II Bio-TDB Data (all samples collected after 1/1/2002)

Doing this requires the completion of two data-review steps for each sample:

1. Confirmation that data in Bio-TDB matches the field-sheet data.

2. Resolving all of the problems identified by the data checking QA/QC subsystem

The first step (confirmation) is accomplished by verifying that the data in Bio-TDB matches the data on field sheets and setting the Field Sheet Review flag to the appropriate value.

The second step (resolving data check problems) is accomplished by examining the possible problems identified by the data checking QA/QC subsystem and either fixing the underlying data or setting a flag to indicate that the data are “OK” or “Unfixable”

TIP: The level of effort required to complete these steps can be estimated by retrieving the Data Check Summary data export (menu item Data -> Data Retrieval -> SU Data Exports -> Data Check Summary). The samples that require field sheet verification are indicated by the “S” code in the DQISU column. The number of unresolved data checking problems for a sample is displayed in the NumUnresolved column.

2. ACTION: By February 1, 2007 Enter and review all samples collected during CY 2006

All of the invert, algae, fish, and habitat samples collected during the 2006 sampling season should be entered and reviewed by February 1, 2007. Entering data into Bio-TDB promptly when returning from the field will make it easier to resolve problems before they impact laboratory analyses and data users. Data review requires the completion of two data-review steps for each sample (see item 1 above).

1. Confirmation that data in Bio-TDB matches the field-sheet data.

2. Resolving all of the problems identified by the data checking QA/QC subsystem

Particular care should be taken to make sure that all area and volume data for invertebrate and algae samples is complete and correct before sending samples to the laboratories. All BioTDB data checks that focus on ASR data must be cleared first.

TIP: The data review steps can be completed during the data entry process. The first step by taking the time to double-check the entries, the second by running the data checks immediately after saving all of the data for the sample (see the button on the data entry screens).

3. REMINDER: Use the BioTDB Data Checking system that was introduced in FY2006.

A data-check system has been implemented to help ensure the accuracy and completeness of BioTDB data. Data checks are designed to validate data according to rules for internal consistency and logic, and identify data that do not meet these rules. The data-check system allows users to review data records that are not validated to correct the data or to flag the data records as “OK” or “Unfixable.” Each data check has a code, a descriptive name, is classified with a type, is either an error or a warning, and is given a priority level.

4. REMINDER: Fish QA plans are to be updated annually.
Fish Quality Assurance QA Plans are to be updated annually with information about collecting permits and noting any changes in: (1) ichthyologist, (2) locations of vouchered specimens, (3) status of listed species, (4) status of electrofishing certification and CPR training for personnel involved in sampling, or (5) other changes that may significantly affect fish collection. Updates are to be sent electronically to Mike Meador (mrmeador@usgs.gov). Information regarding the creation and maintenance of the QA plans can be found in Walsh and Meador (1998) located at http://water.usgs.gov/nawqa/protocols/WRI98-4239/index.html. An entry should be made in the SWPLAN spreadsheet each year to indicate that the plan has been submitted for that year’s sampling effort (see “Workplan Guidance for NAWQA Surface-Water Status and Trends Sampling and Reports”).

The table below indicates the most recent version of a Fish QA Plan that a study unit has filed with ENS team. A missing date indicates that the ENS does not have a plan on file. Even if the SU has been discontinued, we still need a copy of the most recent plan on file.

	Region
	SUID
	DATE

	CR
	ACAD
	6/18/2004

	CR
	CNBR
	7/23/2004

	CR
	EIWA
	7/20/2005

	CR
	OZRK
	

	CR
	REDN
	

	CR
	RIOG
	7/22/2004

	CR
	SCTX
	

	CR
	SPLT
	1/1/2002

	CR
	TRIN
	

	CR
	UCOL
	

	CR
	UMIS
	7/25/2005

	CR
	YELL
	7/26/2005

	NR
	ALMN
	

	NR
	CONN
	7/15/2004

	NR
	DELR
	7/13/2004

	NR
	HDSN
	7/27/2005

	NR
	KANA
	

	NR
	LERI
	4/5/2005

	NR
	LINJ
	7/18/2003

	NR
	LIRB
	6/15/2005

	NR
	LSUS
	

	NR
	NECB
	7/15/2004

	NR
	PODL
	10/7/2004

	NR
	UIRB
	6/15/2005

	NR
	WHMI
	

	NR
	WMIC
	6/1/2004

	SE
	ACFB
	3/11/2004

	SE
	ALBE
	

	SE
	GAFL
	

	SE
	TENN
	7/5/2005

	SE
	MISE
	

	SE
	MOBL
	5/12/2005

	SE
	SANT
	

	SE
	SOFL
	10/22/2004

	WR
	CAZB
	

	WR
	CCYK
	10/4/2005

	WR
	COOK
	

	WR
	GRSL
	9/1/2005

	WR
	NROK
	8/12/2005

	WR
	NVBR
	

	WR
	OAHU
	

	WR
	PUGT
	10/4/2005

	WR
	SACR
	8/12/2005

	WR
	SANJ
	8/12/2005

	WR
	SOCA
	

	WR
	USNK
	8/12/2005

	WR
	WILL
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