# FY15 Guidance for NAWQA Groundwater Assessments --

# Status & Trends Work Plan

April 15, 2014

This document provides guidance for all Water Science Centers (WSC) that will be conducting groundwater status and trends (GWST) sampling activities in FY15 for the National Water-Quality Assessment Program. The Project Chief is the lead in developing the FY15 work plan and budget for these activities in coordination with the Regional NAWQA Program Officers, the Principal Aquifer Lead Scientists, Ken Belitz, and Terri Arnold.

When budgeting for FY15 work,

1) review table 1 to see what FY14 work you are expected to complete in FY15,

2) review table 2 to see which networks will be sampled or have water levels measured in FY15,

3) consider how many wells in LUS networks may need to be repaired or replaced and make a cost estimate, and

4) review the Cycle 3 GWPlan for the number of environmental and QC samples planned for each network.

5) review the Water Science Center task list for an outline of the required work

6) optional worksheets to help you budget for each type of groundwater network are available if you want to use them. You can translate the numbers from the budget worksheets to the NAWQA WSC budget (FY15.WPG.budget.Template 140324.xlsx). Worksheets like these were used to calculate your targets.

## Follow-up to complete work started in FY14

Table 1. FY14 work that must be completed in FY15 (click on link to view table 1)

In FY14, many Water Science Centers requested that a percentage of the funds required to complete their work be withheld and provided in FY15 (see table 1). The funds provided in FY15 for the States and Networks shown in table 1 should be used to complete any FY14 work such as to finish tracking data into NWIS, providing record numbers, scanning field folders, and communicating results to well owners. No additional funding will be provided after FY15. This funding is included in the FY2015 Work Plan Guidance Targets table.

## FY15 work planned

Table 2.  Work Planned for FY15 (click on link to view table 2)

Major Aquifer Surveys (MAS) and Land Use Studies (LUS) (see table 2): All wells in 9 networks will be resampled for water quality: acfbsus1, ccptlusor1b, cnbrluscr1, gaflluscr1, podllusrc1, sanjluscr1a, sanjsus1, trinusrc1, and wmicsus1.

If the MAS or LUS network boundary has changed since the network was last sampled, you must archive your spatial data of the network study-area boundary and the associated grid cells. To see the requirements for submitting the network boundary coverage, see the 2011 instructions http://water.usgs.gov/ nawqa-only/datareq/gwgis2011.html. Please notify Terri Arnold and JoAnn Gronberg when you have submitted your spatial data for archiving.

Replacement Wells: When writing your work plan and budget, consider wells in the resampled LUS networks that may need to be replaced or repaired. Table 2 shows the number of wells that are currently in the network and how many replacement wells are planned. Please verify the number of wells currently in your network as shown in table 2 if the number needs to be updated, tell Terri Arnold.  For any well that needs to be replaced please include the network code, well STAID, and reason for replacement in your work plan issues document. If your network needs replacement wells or well repairs, include a cost estimate for installation, repair, and/or decommissioning the old wells in your FY15 budget and inform Terri Arnold of this request when submitting your work plan.  FY15 targets provided to the WSCs do not include the cost for drilling replacement wells.  Budget targets may be adjusted to include the cost of replacing LUS wells, subject to availability of funding. In addition, requests for replacing or repairing wells should be made in your initial budget as additional funds are not likely to be available later in the Fiscal Year.

The total funding anticipated to complete the work is listed in the Work Plan Guidance Targets Table. In FY15, 95% of the funds required to complete the planned work will be provided.  The remaining 5% of funds required to complete the work planned in FY15 will be provided in FY16.  The funding provided in FY16 should be used to complete the work begun in FY15. Follow-up activities include tracking data into NWIS, providing record numbers, scanning field folders, and communicating results to well owners. The amount of funding that will be provided in FY16 is minimal; therefore, you need to work efficiently in order to complete the planned work.

Water-Level Synoptics: In Cycle 3, water-level measurements in all wells of an MAS or LUS network (a water-level synoptic) will be conducted every two years beginning in FY13 or FY14.  Networks that are scheduled to have full-network decadal sampling in odd years will conduct water-level synoptics in odd years. Similarly, for networks scheduled to have full network decadal sampling in even years, water-level synoptics will be completed in even years. In FY15, the networks scheduled for sampling in odd-numbered years will conduct a water-level synoptic as shown in Table 2.  Please note that the water-level synoptic should be completed by the month indicated in Table 2, if at all possible.

Principal Aquifer Studies (PAS): Six principal aquifer studies currently are planned for FY15: (1) High Plains, (2) Cambrian-Ordovician aquifer system (continued study) (3) Floridan aquifer system, (4) Mississippi Embayment/Texas Coastal Uplands aquifer system (Texas portion of aquifer) (5) Rio Grande aquifer system (continued study), and (6) Basin and Range Carbonate aquifers. However, depending on the final FY15 budget some of these plans may need to be changed. The PAS networks will involve multiple WSCs. Planning for the new PAS networks will commence after the start of FY15 at which point final funding targets will be provided to each WSC involved with a new PAS network.

The total funding anticipated to complete the work is listed in the Work Plan Guidance Targets Table. In FY15, 95% of the funds required to complete the planned work will be provided. The remaining 5% of funds required to complete the work planned in FY15 will be provided in FY16.  The funding provided in FY16 should be used to follow-up and complete the work begun in FY15. Follow-up activities include tracking data into NWIS, providing record numbers, scanning field folders, and communicating results to well owners. The amount of funding that will be provided in FY16 is minimal; therefore, you need to work efficiently in order to complete the planned work.

Enhanced Trends Networks (ETN): Bimonthly sampling is planned in four ETN networks (cvlaetn1, edtretn1, metxetn1, and negxetn1) and yearly sampling is planned in four ETN networks (clptetn1, glacetn1, rgaqetn1 and nacpetn1) in FY15.  In addition to water-quality sampling, Water Science Centers will be required to follow the data tracking guidance that will be provided.

Flow-Path Studies (FPS):   Two new FPS networks are planned to begin after the start of FY15. Planning for these networks will commence after the beginning of the Fiscal Year, at which point final funding targets will be provided to each WSC involved with a new FPS network. Water Science Centers will be required to follow the data tracking guidance that will be provided.

Special Studies (SPC):   One new SPC network is planned to begin after the start of FY15. SPC networks will support modeling efforts for “high intensity” Principal Aquifers. Planning for this network will commence after the beginning of the Fiscal Year, at which point final funding targets will be provided to each WSC involved with a new SPC network. Water Science Centers will be required to follow the data tracking guidance that will be provided.

National Reference Network: The National Reference Network is not planned for sampling in FY15.

## FY15 Groundwater Sampling Plan (GWPlan)

The GWPlan for Cycle 3 contains information about the number of environmental and QC samples that are to be collected for each analytical schedule/lab code for your State and network. The GWPlan and instructions for using it can be downloaded from http://internal.mdc.usgs.gov/apex/f?p=142:42:193264309413085::NO:::

## Points of contact for Groundwater Status & Trends

Please direct questions about:

(1) GWST design to Ken Belitz (kbelitz);

(2) The GWPLAN and general questions about Lab schedules and QC requirements to Terri Arnold (tlarnold);

(3) Sampling protocols to Terri Arnold (tlarnold);

Reference the Groundwater section of the Field Technical Support web site for more information: http://water.usgs.gov/nawqa-only/ftsup/

## TABLES

### Table 1. GW Status & Trends Work Begun in FY14 that must be completed in FY15. The funds listed in this table are included in the FY15 WSC targets for Groundwater.

| updated 2014/07/25 by tlarnold |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Network Type | Network sucode | Sampling Year | WSC | FY15 Allocation to finish FY14 work | Work Planned |
| Trends | sanjlusor2a | 2014 | CA | $5,625 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | whitluscr1 | 2014 | IN | $4,526 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | potolusag1 | 2014 | MD | $5,953 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | potosus1 | 2014 | MD | $4,853 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | albelusag1 | 2014 | NC | $5,629 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | trinsus3 | 2014 | TX | $10,337 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | ccptlusag2b | 2014 | WA | $8,081 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | ccptsus1b | 2014 | WA | $8,553 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | wmiclusag2 | 2014 | WI | $4,917 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| Trends | glacspgm1 | 2014 | IA | $6,739 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | IL | $8,980 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | IN | $0 | All funds to complete work were provided in FY14 |
| PAS | cmorpas1 | 2014 | IA | $5,170 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | MI | $2,658 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | MN | $4,084 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | MO | $596 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | cmorpas1 | 2014 | WI | $0 | All funds to complete work were provided in FY14 |
| PAS | glacpas1 | 2014 | New England WSC | $3,015 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | MI | $0 | All funds to complete work were provided in FY14 |
| PAS | glacpas1 | 2014 | MN | $0 | All funds to complete work were provided in FY14 |
| PAS | glacpas1 | 2014 | MT | $2,201 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | NJ | $106 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | NY | $2,304 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | ND | $2,161 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | PA | $106 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | SD | $1,194 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | WA | $1,442 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | glacpas1 | 2014 | WI | $0 | All funds to complete work were provided in FY14 |
| PAS | metxpas1 | 2014 | MO | $1,620 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | KY | $1,690 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | TN | $3,105 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | AR | $10,026 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | AL | $1,190 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | MS | $12,100 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | metxpas1 | 2014 | LA | $7,135 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | AL | $0 | All funds to complete work were provided in FY14 |
| PAS | piedpas1 | 2014 | GA | $4,473 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | MD | $98 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | NC | $6,114 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | NJ | $754 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | PA | $723 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | SC | $2,264 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | piedpas1 | 2014 | TN | $0 | All funds to complete work were provided in FY14 |
| PAS | piedpas1 | 2014 | VA | $2,339 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | Rgaqpas1 | 2014 | AZ | $2,733 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | rgaqpas1 | 2014 | CO | $13,664 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | rgaqpas1 | 2014 | NM | $7,750 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| PAS | rgaqpas1 | 2014 | TX | $5,546 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |
| FPS | glacfps1 | 2014 | WI | $5,818 | Complete data tracking, provide record numbers, scan field folders, followup with well owners |

### Table 2. GW Status & Trends Work Planned for Trends networks in FY15. The funds listed in this table are included in the FY15 WSC targets for Groundwater.  
See Cycle 3 GWPlan (http://water.usgs.gov/nawqa-only/ftsup/GW/Cycle3_GWPlan.zip) for sampling plan with analytical schedules and sample counts.

| updated 2014/03/24 by tlarnold |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water Science Center | Region | Principal Aquifer Analyst | Sucode | Network Type | Groundwater Work Planned For FY15 | Sampling or Waterlevels should be Completed by the end of the month | Number of wells currently in the network (PLEASE VERIFY) | Number of replacement wells planned | Number of wells planned for FY15 sampling |
| AR | Southeast | Jeannie Barlow, Gulf | ozrklusag2a | AgLUS | Synoptic waterlevels only | May | 19 | 0 | 19 |
| CA | Pacific | Laura Bexfield, Western | sacrluscr1 | AgLUS | Synoptic waterlevels only | August | 22 | 0 | 22 |
| CA | Pacific | Laura Bexfield, Western | sacrlusrc1 | UrLUS | Synoptic waterlevels only | August | 22 | 0 | 22 |
| CA | Pacific | Laura Bexfield, Western | sanjluscr1a | AgLUS | Resample full network | July | 22 | 3 | 25 |
| CA | Pacific | Laura Bexfield, Western | sanjlusor1a | AgLUS | Synoptic waterlevels only | August | 20 | 0 | 20 |
| CA | Pacific | Laura Bexfield, Western | sanjsus1 | SUS | Resample full network | August | 21 | 4 | 25 |
| CO | Southwest | Laura Bexfield, Western | hpgwsus1a | SUS | Synoptic waterlevels only | May | 23 | 0 | 23 |
| CO | Southwest | Laura Bexfield, Western | spltluscr1 | AgLUS | Synoptic waterlevels only | August | 29 | 0 | 29 |
| CT | Northeast | Paul Stackelberg, Glacial | connlusrc1 | UrLUS | Synoptic waterlevels only | September | 28 | 0 | 28 |
| CT | Northeast | Paul Stackelberg, Glacial | connsus2 | SUS | Synoptic waterlevels only | September | 30 | 0 | 30 |
| FL | Southeast | Jeannie Barlow, Gulf | sofllusor1 | AgLUS | Synoptic waterlevels only | June | 30 | 0 | 30 |
| GA | Southeast | Bruce Lindsey, Atlantic | acfbluscr3 | AgLUS | Synoptic waterlevels only | August | 26 | 0 | 26 |
| GA | Southeast | Bruce Lindsey, Atlantic | acfbsus1 | SUS | Resample full network | September | 28 | 0 | 28 |
| GA | Southeast | Jeannie Barlow, Gulf | gaflluscr1 | AgLUS | Resample full network | April | 26 | 1 | 27 |
| GA | Southeast | Bruce Lindsey, Atlantic | gaflsus4 | SUS | Synoptic waterlevels only | August | 24 | 0 | 24 |
| IA | Midwest | Paul Stackelberg, Glacial | eiwaluscr1 | AgLUS | Synoptic waterlevels only | August | 23 | 0 | 23 |
| ID | Northwest | Laura Bexfield, Western | usnkluscr3 | AgLUS | Synoptic waterlevels only | June | 26 | 0 | 26 |
| IL | Midwest | Paul Stackelberg, Glacial | lirbsus1 | SUS | Synoptic waterlevels only | June | 29 | 0 | 29 |
| IL | Midwest | Paul Stackelberg, Glacial | uirbluscr1 | AgLUS | Synoptic waterlevels only | July | 29 | 0 | 29 |
| IL | Midwest | Paul Stackelberg, Glacial | uirblusrc1 | UrLUS | Synoptic waterlevels only | June | 28 | 0 | 28 |
| MA/RI | Northeast | Paul Stackelberg, Glacial | necblusrc1 | UrLUS | Synoptic waterlevels only | August | 23 | 0 | 23 |
| MD/DE | Northeast | Bruce Lindsey, Atlantic | dlmvsus1 | SUS | Synoptic waterlevels only | August | 25 | 0 | 25 |
| MD/DE | Northeast | Bruce Lindsey, Atlantic | podllusrc1 | UrLUS | Resample full network | August | 28 | 0 | 28 |
| MS | Southeast | Jeannie Barlow, Gulf | misesus4 | SUS | Synoptic waterlevels only | May | 26 | 0 | 26 |
| NC | Southeast | Bruce Lindsey, Atlantic | albesus7 | SUS | Synoptic waterlevels only | May | 26 | 0 | 26 |
| NE | Midwest | Paul Stackelberg, Glacial | cnbrluscr1 | AgLUS | Resample full network | June | 27 | 1 | 28 |
| NH | Northeast | Paul Stackelberg, Glacial | necbsus3 | SUS | Synoptic waterlevels only | July | 25 | 0 | 25 |
| NV | Pacific | Laura Bexfield, Western | nvbrlusrc1 | UrLUS | Synoptic waterlevels only | June | 28 | 0 | 28 |
| OH | Midwest | Paul Stackelberg, Glacial | lerilusrc1 | UrLUS | Synoptic waterlevels only | December | 29 | 0 | 29 |
| OH | Midwest | Paul Stackelberg, Glacial | miamlusrc1 | UrLUS | Synoptic waterlevels only | November | 25 | 0 | 25 |
| OH | Midwest | Paul Stackelberg, Glacial | miamsus1 | SUS | Synoptic waterlevels only | July | 26 | 0 | 26 |
| SC | Southeast | Jeannie Barlow, Gulf | santluscr1 | AgLUS | Synoptic waterlevels only | November | 18 | 0 | 18 |
| TN | Southeast | Jeannie Barlow, Gulf | miselusrc1 | UrLUS | Synoptic waterlevels only | May | 24 | 0 | 24 |
| TX | Southwest | Jeannie Barlow, Gulf | trinlusrc1 | UrLUS | Resample full network | December | 25 | 2 | 27 |
| UT | Southwest | Laura Bexfield, Western | grsllusrc1 | UrLUS | Synoptic waterlevels only | September | 29 | 0 | 29 |
| WA | Northwest | Laura Bexfield, Western | ccptlusor1b | AgLUS | Resample full network | July | 20 | 4 | 24 |
| WI | Midwest | Paul Stackelberg, Glacial | wmicsus1 | SUS | Resample full network | May | 17 | 6 | 23 |
| WI | Midwest | Paul Stackelberg, Glacial | wmicsus2 | SUS | Synoptic waterlevels only | July | 21 | 0 | 21 |