# FY16 Guidance for NAWQA Groundwater Assessments --

# Status & Trends Work Plan

May 1, 2015

This document provides guidance for all Water Science Centers (WSC) that will be conducting groundwater status and trends (GWST) sampling activities in FY16 for the National Water-Quality Assessment Program. The Project Chief is the lead in developing the FY16 work plan and budget for these activities in coordination with the Regional NAWQA Program Officers, the Principal Aquifer Lead Scientists, Ken Belitz, and Terri Arnold.

When budgeting for FY16 work,

1) review table 1 to see what FY15 work you are expected to complete in FY16,

2) review table 2 to see which networks will be sampled and/or have water levels measured in FY16 and to check the number of wells currently in each network,

3) review the Cycle 3 GWPlan for the number of environmental and QC samples planned for each network,

4) review the Water Science Center task list for an outline of the required work

5) optional worksheets to help you budget for each type of groundwater network are available if you want to use them. You can translate the numbers from the budget worksheets to the NAWQA WSC budget (FY16.WPG.budget.Template 150324.xlsx). Worksheets like these were used to calculate the WSC targets.

## Follow-up to complete work started in FY15

Table 1. FY15 work that must be completed in FY16 and funding for that work (click on link to view table 1)

In FY15, many Water Science Centers requested that a percentage of the funds required to complete their work be withheld and provided in FY16 (see table 1). The funds provided in FY16 for the States and Networks as shown in table 1 should be used to complete any FY15 work such as to finish tracking data into NWIS, providing record numbers, scanning field folders, reporting to Principal Aquifer Analysts reasons for missing samples, and communicating results to well owners. No additional funding will be provided after FY16.

## FY16 work planned

Table 2.  Work Planned for FY16 (click on link to view table 2)

Decadal Trends Network (MAS/SUS and LUS) (see table 2): All wells in 9 networks will be resampled for water quality and water levels: lerilusrc1, lerisus1, nvbrsus2, pugtsus1, rioglusag1, rioglusrc1, santlusrc1, umislusrc1, usnkluscr2. Please verify the number of wells currently in your network as shown in table 2 and, if the number needs to be updated, notify Terri Arnold.

Replacement Wells: Table 2 shows the number of wells that are currently in the network and how many replacement wells are expected. Requests for funding to replace or repair wells will be solicited after the beginning of the Fiscal Year. FY16 targets provided to the WSCs do not include the cost for drilling replacement wells but they do include costs for sampling the replacement wells.

Vertical Flow Path Study (VFPS) (see table 2): Vertical flow path studies are comprised of existing wells in Decadal Trends networks and may also include some additional existing wells from other NAWQA networks. In FY16, three of the Decadal Trends networks (lerisus1, lerilusrc1, and rioglusrc1) will be used to create two VFPS networks (glacvfps1 and rgaqvfps1). The glacvfps1 network will include select wells from lerisus1 and lerilusrc1 plus some additional wells.  The rgaqvfps1 network will include select wells from rioglusrc1.  Water Science Centers involved in Vertical Flow Path Study sampling will be contacted by their regional Principal Aquifer Analyst and Karen Burow to discuss the study design, plan for sampling, and budget for the work.

Water-Level Synoptic (see table 2):  Water-level measurements in all wells of an MAS or LUS network (a water-level synoptic) will be conducted every two years.  In FY16, the 30 networks scheduled for a water-level synoptic are shown in Table 2.  Water level data should be entered into NWIS.

Principal Aquifer Study (PAS) (see table 2): Three principal aquifer studies currently are planned for FY16: (1) Biscayne aquifer, (2) Columbia Plateau aquifers, and (3) High Plains aquifer (continued study). Planning for the Columbia Plateau PAS is on-going and Water Science Centers involved in sampling will be contacted by their regional Principal Aquifer Analyst later in FY15 or early FY16 to discuss the design and budget for this network. Depending on available funds, a fourth PAS network is possible in the Ozark Plateaus aquifer system.

Enhanced Trends Network (ETN) (see table 2): Bimonthly sampling is planned in four ETN networks (cvlaetn1, edtretn1, metxetn1, and negxetn1) and yearly sampling is planned in four ETN networks (clptetn1, glacetn1, rgaqetn1 and nacpetn1) in FY16.  Water Science Centers sampling ETN networks are expected to complete their data tracking activities and high-frequency records processing using the funds provided each sampling year; these activities include reviewing, checking, and approving their high frequency/continuous records within 180 days of collection and complete approval of the whole water year’s data by April 1 of the following year so it will be available for publication and on the public internet.

Energy Study (GWOG) (see table 2):  One energy study of groundwater quality near unconventional oil and gas wells is planned for FY16 in the Eagle Ford Play, TX (metxgwog2). The Water Science Center involved in the Energy Study sampling will be contacted by their regional Principal Aquifer Analyst and Pete McMahon to discuss the study design and plan for sampling.

Modeling Support Study (MSS) (table 2): Two Modeling Support Studies in the Northern Atlantic Coastal Plain (nacpmss1 and nacpmss2) are planned for FY16.  The results of this study will support groundwater modeling of Northern Atlantic Coastal Plain. The Water Science Centers involved with this sampling will be contacted by their regional Principal Aquifer Analyst to discuss the study design and plan for sampling.

Groundwater-Integrated Watershed Study (GWIWS) (table 2): One GWIWS study (glacgwiws1) is planned for continued sampling in FY16. The results of this study will support groundwater modeling of the Glacial aquifer.

National Reference Network: The National Reference Network is not planned for sampling in FY16.

## FY16 Funding

The Water Science Center funding targets listed in the Work Plan Guidance Targets Table are estimates of the total 100% cost to complete the planned work (also see table 2 below for a list of the planned work and targets for each network).  Water Science Centers should budget for the 100% amount for all work. In FY16, 100% of the funds to complete water-level synoptics, ETN network sampling, and GWIWS network sampling will be provided.  For FY16 sampling activities in Decadal Trends, PAS, VFPS, MSS, and GWOG networks, 95% of the funds required to complete the planned work will be provided in FY16 and the remaining 5% will be provided in FY17 for follow-up activities.  Follow-up activities include tracking data into NWIS, providing record numbers, scanning field folders, reporting to Principal Aquifer Analysts reasons for missing samples, and communicating results to well owners. If the WSC prefers to request a percentage other than 5% to be withheld until FY17, annotate the percentage to withhold on line 64 of the FY16.WPG.budget.Template.xlsx “GWST Budget tab”.

The FY16 work plan guidance targets table includes funding targets for decadal trends, ETN, GWOG, MSS, and GWIWS sampling; High Plains PAS sampling; and water level synoptics.

Funding targets are not included for VFPS, and the Biscayne, Columbia Plateau, and Ozark Plateaus PASs because those studies are still being designed. Funds to complete FY15 work also are not included in the targets table because those funds were agreed to in FY15.

## FY16 Groundwater Sampling Plan (GWPlan)

The GWPlan for Cycle 3 contains information about the number of environmental and QC samples that are to be collected for each analytical schedule/lab code for your State and network. The GWPlan is available on-line: http://water.usgs.gov/nawqa-only/ftsup/GW/Cycle3_GWPlan.zip

## Points of contact for Groundwater Status & Trends

Please direct questions about:

(1) GWST design to Ken Belitz (kbelitz);

(2) this work plan or the GWPlan to Terri Arnold (tlarnold) or a Regional Principal Aquifer Analyst (see table 2 for names).

Reference the Groundwater section of the Field Technical Support web site for more information: http://water.usgs.gov/nawqa-only/ftsup/

## TABLES

### Table 1. GW Status & Trends work begun in FY15 that must be completed in FY16. Work includes tracking data into NWIS, providing record numbers, scanning field folders, reporting to Principal Aquifer Analysts reasons for missing samples, and communicating results to well owners. The funds listed in this table are NOT included in the FY16 WSC targets for Groundwater because these funding levels were negotiated in FY15.

| State | Network Sucode | Network Type | Sampling Fiscal Year | FY16 Allocation to finish FY15 work |
| --- | --- | --- | --- | --- |
| AL | florpas1 | PAS | 2015 | $583 |
| AR | ozrkgwog1 | GWOG | 2015 | $17,267 |
| CA | sanjluscr1a | LUS | 2015 | $4,748 |
| CA | sanjsus1 | SUS | 2015 | $5,686 |
| CO | hpaqpas1 | PAS | 2015 | $2,946 |
| FL | florpas1 | PAS | 2015 | $8,542 |
| GA | acfbsus1 | SUS | 2015 | $5,152 |
| GA | florpas1 | PAS | 2015 | $15,742 |
| GA | gaflluscr1 | LUS | 2015 | $4,292 |
| ID | bnrcpas1 | PAS | 2015 | $1,144 |
| IL | lirblusrc1 | LUS | 2015 | $6,034 |
| KS | hpaqpas1 | PAS | 2015 | $3,357 |
| LA | metxgwog1 | GWOG | 2015 | $3,807 |
| MD | podllusrc1 | LUS | 2015 | $6,888 |
| NE | cnbrluscr1 | LUS | 2015 | $10,826 |
| NE | hpaqpas1 | PAS | 2015 | $10,205 |
| NM | hpaqpas1 | PAS | 2015 | $1,381 |
| NM | rgaqpas1 | PAS | 2015 | $5,325 |
| NV | bnrcpas1 | PAS | 2015 | $5,987 |
| OK | hpaqpas1 | PAS | 2015 | $1,154 |
| SC | florpas1 | PAS | 2015 | $787 |
| TX | metxgwog1 | GWOG | 2015 | $4,312 |
| TX | metxpas1 | PAS | 2015 | $18,154 |
| TX | rgaqpas1 | PAS | 2015 | $1,380 |
| TX | trinlusrc1 | LUS | 2015 | $8,283 |
| UT | bnrcpas1 | PAS | 2015 | $3,543 |
| WA | ccptlusor1b | LUS | 2015 | $5,214 |
| WI | hpaqvfps1 | VFPS | 2015 | $25,617 |
| WI | wmicsus1 | SUS | 2015 | $4,242 |
| WY | hpaqpas1 | PAS | 2015 | $1,961 |

### Table 2. GW Status & Trends work planned for FY16. Please verify the number of wells currently in the network. See Cycle 3 GWPlan (http://water.usgs.gov/nawqa-only/ftsup/GW/Cycle3_GWPlan.zip) for sampling plan for analytical schedules and sample counts.

| Water Science Center | Sucode | Network Type | Work Planned | Sampling Season | Number of wells currently in the network (PLEASE VERIFY) | Number of replacement wells needed | Number of wells planned for FY16 sampling | Principal Aquifer Analyst | Network Data Collection Target |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AL | moblsus1 | SUS | Synoptic waterlevels only | Summer | 30 | 0 | 30 | Jeannie Barlow, Gulf | $9,106 |
| AZ | cazbsus1a | SUS | Synoptic waterlevels only | Spring | 25 | 0 | 25 | MaryLynn Musgrove, Western | $9,339 |
| CA | cvaletn1 | ETN | Sample network bimonthly | Varies | 3 | 0 | 3 | MaryLynn Musgrove, Western | $88,281 |
| CA | sacrsus4 | SUS | Synoptic waterlevels only | Fall | 30 | 0 | 30 | MaryLynn Musgrove, Western | $10,633 |
| CA | sanasus1 | SUS | Synoptic waterlevels only | Spring | 23 | 0 | 23 | MaryLynn Musgrove, Western | $9,372 |
| CA | sanasus2 | SUS | Synoptic waterlevels only | Spring | 22 | 0 | 22 | MaryLynn Musgrove, Western | $8,867 |
| CA | sanjlusor2a | LUS | Synoptic waterlevels only | Summer | 25 | 0 | 25 | MaryLynn Musgrove, Western | $9,372 |
| FL | gafllusrc1a + gafllusrc1b | LUS | Synoptic waterlevels only | Summer | 30 | 0 | 30 | Jeannie Barlow, Gulf | $9,530 |
| FL | sofllusrc1a | LUS | Synoptic waterlevels only | Spring | 27 | 0 | 27 | Jeannie Barlow, Gulf | $9,287 |
| ID | usnkluscr2 | LUS | Resample full network & waterlevels | Summer | 30 | 0 | 30 | MaryLynn Musgrove, Western | $170,456 |
| IL | uirbsus3 | SUS | Synoptic waterlevels only | Fall | 30 | 0 | 30 | Paul Stackelberg, Glacial | $10,217 |
| IN | whitluscr1 | LUS | Synoptic waterlevels only | Fall | 23 | 0 | 23 | Paul Stackelberg, Glacial | $9,121 |
| LA | acadlusrc1 | LUS | Synoptic waterlevels only | Spring | 25 | 0 | 25 | Jeannie Barlow, Gulf | $9,276 |
| LA | acadsus1 | SUS | Synoptic waterlevels only | Summer | 18 | 0 | 18 | Jeannie Barlow, Gulf | $9,501 |
| MD/DE | nacpetn1 | ETN | Sample network Yearly | Varies | 3 | 0 | 3 | Bruce Lindsey, Atlantic | $97,999 |
| MD/DE | dlmvluscr1 | LUS | Synoptic waterlevels only | Summer | 25 | 0 | 25 | Bruce Lindsey, Atlantic | $9,544 |
| MD/DE | potolusag1 | LUS | Synoptic waterlevels only | Summer | 27 | 0 | 27 | Bruce Lindsey, Atlantic | $10,314 |
| MD/DE | potosus1 | SUS | Synoptic waterlevels only | Summer | 25 | 0 | 25 | Bruce Lindsey, Atlantic | $9,544 |
| MD/DE | nacpmss1 | MSS | Sample new network | TBD | 0 | 0 | 20 | Bruce Lindsey, Atlantic | $167,962 |
| MI | lerilusrc1 | LUS | Resample full network & waterlevels | Fall | 29 | 0 | 29 | Paul Stackelberg, Glacial | $162,731 |
| MI | lerisus1 | SUS | Resample full network & waterlevels | Fall | 29 | 0 | 29 | Paul Stackelberg, Glacial | $170,106 |
| MN | umislusrc1 | LUS | Resample full network & waterlevels | Summer | 30 | 0 | 30 | Paul Stackelberg, Glacial | $173,057 |
| MN | umissus3 | SUS | Synoptic waterlevels only | Summer | 30 | 0 | 30 | Paul Stackelberg, Glacial | $10,612 |
| NC | albelusag1 | LUS | Synoptic waterlevels only | Spring | 30 | 0 | 30 | Bruce Lindsey, Atlantic | $8,668 |
| NH | negxetn1 | ETN | Sample network bimonthly | Varies | 3 | 0 | 3 | Paul Stackelberg, Glacial | $109,801 |
| NJ | linjlusrc1 | LUS | Synoptic waterlevels only | Fall | 29 | 0 | 29 | Bruce Lindsey, Atlantic | $11,332 |
| NJ | linjsus2 | SUS | Synoptic waterlevels only | Fall | 29 | 0 | 29 | Bruce Lindsey, Atlantic | $11,332 |
| NM | rioglusag1 | LUS | Resample full network & waterlevels | Spring | 30 | 0 | 30 | MaryLynn Musgrove, Western | $184,663 |
| NM | rioglusrc1 | LUS | Resample full network & waterlevels | Summer | 29 | 0 | 29 | MaryLynn Musgrove, Western | $171,375 |
| NM | rgaqetn1 | ETN | Sample network Yearly | Varies | 3 | 0 | 3 | MaryLynn Musgrove, Western | $79,056 |
| NV | nvbrsus2 | SUS | Resample full network & waterlevels | Spring | 30 | 0 | 30 | MaryLynn Musgrove, Western | $172,131 |
| NY | nacpmss2 | MSS | Sample new network | TBD | 0 | 0 | 25 | Bruce Lindsey, Atlantic | $144,893 |
| OH | miamluscr1 | LUS | Synoptic waterlevels only | Summer | 26 | 0 | 26 | Paul Stackelberg, Glacial | $10,497 |
| OR | clptetn1 | ETN | Sample network Yearly | Varies | 3 | 0 | 3 | MaryLynn Musgrove, Western | $76,424 |
| SC | santlusrc1 | LUS | Resample full network & waterlevels | Fall | 23 | 3 | 26 | Bruce Lindsey, Atlantic | $158,692 |
| SC | santsus2 | SUS | Synoptic waterlevels only | Spring | 29 | 0 | 29 | Bruce Lindsey, Atlantic | $10,703 |
| TN | metxetn1 | ETN | Sample network bimonthly | Varies | 2 | 0 | 2 | Jeannie Barlow, Gulf | $62,970 |
| TN | ltenlusag1 | LUS | Synoptic waterlevels only | Spring | 29 | 0 | 29 | Bruce Lindsey, Atlantic | $9,430 |
| TN | tennluscr2 | LUS | Synoptic waterlevels only | Spring | 30 | 0 | 30 | Jeannie Barlow, Gulf | $10,393 |
| TX | hpaqpas1 | PAS | Continue sampling network | TBD | 0 | 0 | 16 | MaryLynn Musgrove, Western | $95,870 |
| TX | edtretn1 | ETN | Sample network bimonthly | Varies | 3 | 0 | 3 | Jeannie Barlow, Gulf | $100,207 |
| TX | metxgwog2 | GWOG | Sample new network | TBD | 0 | 0 | 30 | Jeannie Barlow, Gulf | $168,103 |
| TX | sctxlusrc1 | LUS | Synoptic waterlevels only | Winter | 30 | 0 | 30 | Jeannie Barlow, Gulf | $10,149 |
| TX | sctxsus1 | SUS | Synoptic waterlevels only | Summer | 23 | 0 | 23 | Jeannie Barlow, Gulf | $10,149 |
| UT | grslsus2 | SUS | Synoptic waterlevels only | Fall | 27 | 0 | 27 | MaryLynn Musgrove, Western | $10,524 |
| WA | pugtsus1 | SUS | Resample full network & waterlevels | Fall | 30 | 0 | 30 | Paul Stackelberg, Glacial | $170,764 |
| WA | ccptlusag2b | LUS | Synoptic waterlevels only | Summer | 25 | 0 | 25 | MaryLynn Musgrove, Western | $8,981 |
| WA | ccptsus1b | SUS | Synoptic waterlevels only | Summer | 30 | 0 | 30 | MaryLynn Musgrove, Western | $9,974 |
| WA | pugtluscr1 | LUS | Synoptic waterlevels only | Summer | 22 | 0 | 22 | Paul Stackelberg, Glacial | $9,229 |
| WI | glacgwiws1 | GWIWS | Continue sampling network | Varies | 4 | 0 | 4 | Paul Stackelberg, Glacial | $88,814 |
| WI | glacetn1 | ETN | Sample network Yearly | Varies | 4 | 0 | 4 | Paul Stackelberg, Glacial | $102,191 |
| WI | wmiclusag2 | LUS | Synoptic waterlevels only | Fall | 30 | 0 | 30 | Paul Stackelberg, Glacial | $9,085 |
| MI | glacvfps1 | VFPS | Sample new network | Fall | 15 | 0 | 15 | Paul Stackelberg, Glacial | Not yet included in WSC targets |
| NM | rgaqvfps1 | VFPS | Sample new network | Summer | 15 | 0 | 15 | MaryLynn Musgrove, Western |  |
| TBD (possibly ID, OR, WA) | clptpas1 | PAS | Sample new network | TBD | 0 | 0 | 40 | MaryLynn Musgrove, Western |  |
| TBD (possibly AR, IL, KS, KY, MO, OK) | ozrkpas1 | PAS | Sample new network | TBD | 0 | 0 | 60 | Jeannie Barlow, Gulf |  |
| FL & GA | biscpas1 | PAS | Sample new network | TBD | 0 | 0 | 40 | Jeannie Barlow, Gulf |  |