## Slide 1: NWIS 2008 Release Status
S.M. Trapanese
2/20/2008

## Slide 2: NWISWeb QW-Refresh
Software/system to allow changes made to NWIS-QWDATA to automatically update NWISWeb system
Cyber-seminars available
Testing complete; software accepted
Will involve NWIS-side software update
Available after Reston Power Outage

## Slide 3: NWIS Core 4.8 Implementation
User Test: March 31-April 4
Acceptance Test: June 2-6
Beta Releases begin late July
Majority of content identified in FY08 Release Agreement will be included
General Release scheduled for late August
Notes: http://wwwnwis.er.usgs.gov/Project_Management/Common/fy09_release_agreement.html

## Slide 4: NWIS Core 4.8 – Highlights
New Site Type attribute
ADAPS Sitevisit
New DECODES
XML Schemas for site-definition (sitefile); sitevisit; next UVs and DVs
Notes: Sitevisit:
  Some functionality has been identified that could be moved to Phase 2/FY09 Release
  Reports can be stripped to bare necessities
  Watmove changes will be included in FY09 release
  Desktop Application not closely coupled to Core Release, coding deadline can be slipped without affecting Core Release

## Slide 5: EDDN/DRGS Backup
Status of Major Activities
NWIS-RT Servers will be installed early March and will replace systems in Reston!

## Slide 6: Training
NWIS DBA course - January 2008
  30 Students, had to turn several away
  Will be offered again in January 2009
NWIS Training/Cyber Seminars
  NWIS/NWISWeb QW Refresh
  NWIS 4.8 Cyber Seminars
New Decodes Training being prepared

## Slide 7: Other FY08 NWISWeb Activities
Enhancments to Ratings Depot
  New function will allow user to see which rating has been changed Provide current/real-time unit values data via web services
Web Sevices real-time/current Unit Values
  Based on existing pilot project with NOAA
  REST and SOAP service using USGS-NWIS-HydroML, CUAHSI WaterML (SensorML)