# Glacial Aquifer System Groundwater Availability Study

# Groundwater Resources Program End-of-Year Report

# FY 2016

# September 2016

- Project Accomplishments/Contributions (FY 2016)

The glacial aquifer study made significant progress in several tasks during FY 2016. Reports and articles have been submitted and final publication is expected in FY 2017.

Hydrologic framework and regional water budget summary

The framework and budget report has been through colleague and editorial review.  Final revisions based on editorial review comments should be completed soon and the report moved to the bureau approving official.

Standardized water-well record database

The standardized water-well record report has been approved but held up for a solicitor opinion on the publication of maps based on these records.  WAUSP has been informed on the issues and status, and final decision regarding this report is expected soon.

Trend and correlation analysis

Trends and correlation analysis is a crucial part of the project because a comprehensive groundwater-flow model of the study area could not be reasonably implemented.  Reports on both trends and correlations have been submitted to journals and WAUSP was briefed on the results of this analysis during the Augusta, Maine meeting.

Numerical modeling for groundwater availability assessment

Metamodeling:  Statistical analysis of regional numerical models that may be used to base decision-support systems both inside and potentially outside the area of the underlying numerical model has been expanded from Bayesian Network analysis to include addition techniques notably Gradient Boosted Regression Trees.  Preliminary results using the unstructured Lake Michigan Basin model indicated both Bayesian Networks and Gradient Boosted Regression Trees to be effective in capturing the essence of the results describing the source of water to shallow wells introduced across the model area.  Challenges to extending the results to non-modeled areas using GIS were identified and presented at the 2015 Fall AGU meeting and work has continued to overcome these challenges.

- Project Work Plan and Budget for FY 2017

Task 1. Metamodeling

- Resolve the challenges of applying GIS to extend model results using metamodeling techniques and finalize an article or report documenting this work.

Task 2. Climate Change scenario modeling

- Use unstructured-grid MODFLOW model of Lake Michigan Basin with SWB and climate projections available through CIDA to simulate response of glacial aquifer system in the LMB model area to climate change.  These results using the fine grid model and seasonal stress periods will be contrasted with previous results from the coarse-grid regional model.  The final results will be summarized in a Scientific Investigations Report that also will serve to more fully document and archive the unstructured grid MODFLOW model.

Task 3. Well records additional processing and analysis

- Waiting for final decision from solicitor

Task 4. Trends and correlations

- Journal article on trends describing annual and monthly trends for wells across the glacial system. Results will include trends grouped by degree of human influence, well geology, and data serial dependence assumptions. Well selection and screening will also be described.

- Journal article on correlations describing interannual correlations between annual and monthly groundwater levels and antecedent groundwater, precipitation, temperature, streamflow, base flow, Palmer Drought Severity Index, climatic indices, and GW recharge. Well selection and screening will also be described.

Task 5. SWB application

- Completion of Scientific Investigations Report on SWB analysis of recharge to the glacial study area, report is well underway and will be going for review soon.

- Publishing spatial data sets on NSDI node

Task 6. Website

- A final website will be completed working with WAUSP.

- Noteworthy Collaborations, Meetings, and Technical Transfer Activities

- Report Products and Bibliographic Update

Reports and Journal Articles

- Bayless, E.R., Arihood, L.D., Reeves, H.W., Sperl, B.J, Stipe, V.E., and Bunch, A.R., 2015, Development and hydrogeologic applications of a standardized database of water-well driller’s records from the glaciated United States: U.S. Geological Survey Scientific Investigations Report 2015-5105, approved for publication.

- Callegary, J.B., Kikuchi, C.P., Koch, J.C., Lilly, M.R., Leake, S.L., 2012, Review—Groundwater in Alaska (USA): Hydrogeology Journal, v. 21, no. 1, pgs. 25-39, doi 10.1007/s10040-012-0940-5

- Feinstein, D., Fienen, M., Reeves, H., and Langevin, C., 2015, A semi-structured MODFLOW-USG model to evaluate local water sources to wells for decision support: Groundwater, in press.

- Fienen, M.F., and Plant, Nathaniel, 2014, A cross-validation package driving Netica with Python:  Environmental Modelling & Software, v. 63, p. 14-23, doi:10.1016/j.envsoft.2014.09.007

- Fienen, M.N., Nolan, B.T., Feinstein, D.F., and Starn, J.J., 2015, Metamodels to bridge the gap between modeling and decision support: Groundwater, v. 53, no. 4, pg. 511-12, DOI: 10.1111/gwat.12339

- Fienen, M.N., Nolan, B.T., and Feinstein, D.T., 2016, Evaluating the sources of water to wells— three methods for metamodeling of a groundwater flow model: Environmental Modelling & Software, v. 77, pg. 95-107, doi:10.1016/j.envsoft.2015.11.023

- Feinstein, D.T., Fienen, M.N., Reeves, H.W., and Langevin, C.D., 2015, A semi-structured MODFLOW-USG model to evaluate local water sources to wells for decision support: Groundwater, v. 54, no. 4, pg. 532-544, DOI: 10.1111/gwat.12389

- Kahle, S.C., and Futornick, Z.O., 2012, Bibliography of groundwater resources of the glacial aquifer systems in Washington, Idaho, and northwestern Montana, 1905–2011: U.S. Geological Survey Open-File Report 2012-1053, 32 p. (also available at http://pubs.usgs.gov/of/2012/1053/)

Conference Presentations and Other Outreach

2016

- Feinstein, D.T., Fienen, M.N., Reeves, H.W., and Nolan, B.T., 2015, Application of a ‘semi-structured’ approach with MODFLOW-USG to inform metamodels of stream depletion for decision support: American Geophysical Union, Fall Meeting, San Francisco, CA, December 14-18, 2015.

- Reeves, H.W., Fienen, M.F., and Feinstein, D.T., 2015, Challenges to applying a metamodel for groundwater flow beyond the underlying numerical model boundaries: American Geophysical Union, Fall Meeting, San Francisco, CA, December 14-18, 2015.

2015

2014

- Fienen, Michael, 2014, Parameterization of large regional models— a view from the trenches: American Geophysical Union, Fall Meeting, San Francisco, CA, December 15-19, 2014.

- Reeves, H.W., Feinstein, D.T., and Fienen, M.N., 2014, Quantifying the role of groundwater in supporting environmental flows in the glacial aquifer system: Joint Aquatic Sciences Meeting, Portland, Oregon, May 20-24, 2014.

- Trost, Jared, 2013, Using the Soil Water Balance (SWB) model to estimate recharge to the glacial aquifers of the U.S.: Minnesota Water Resources Conference, St. Paul, Minnesota, October 15-16, 2013 (pulled because of government shutdown).

2013

- Bayless, E.R., 2013, A standardized well record database for the glaciated U.S.: Association of American State Geologists, Deadwood, South Dakota, June 9-13, 2013.

- Bayless, E.R., 2013, A standardized well record database for the glaciated U.S.: Indiana Groundwater Focus Committee, Indianapolis, Indiana, July 18, 2013.

- Bayless, E.R. 2013, A standardized well record database for the glaciated U.S.:  GSA North-Central Section Meeting, Kalamazoo, MI (pulled because of travel restrictions).

- Bayless, E.R., 2013, Water-well database; what does it tell us?: Great Lakes Geologic Mapping Coalition, Annual Science Meeting, Indianapolis, Indiana, January 15-17, 2013.

- Feinstein, Daniel; Fienen, Michael; Reeves, Howard; and Langevin, Christian, 2013, Application of a ‘semi-structured’ approach with MODFLOW-USG to simulate local groundwater/surface-water interactions at the regional scale as basis for a decision-support tool:  MODFLOW and More 2013, Colorado School of Mines, Golden, CO, June 3-4, 2013.

- Fienen, Michael; Feinstein, Daniel; Hunt, Randall; and Reeves, Howard, 2013, Bridging the Gap Between Groundwater Models and Decision Support with Bayesian Networks: MODFLOW and More 2013, Colorado School of Mines, Golden, CO, June 3-4, 2013.

- Fienen, M.N., Feinstein, D.T., Hunt, R.J., and Reeves, H.W., 2013, Using a Bayesian Decision Network to Emulate a Groundwater Model for Efficient Decision Support:  Wisconsin Section AWRA, March 8, 2013.

- Reeves, H.W., 2013, Groundwater availability study for the glacial aquifer system:  Great Lakes Geologic Mapping Coalition, Annual Science Meeting, Indianapolis, Indiana, January 15-17, 2013.

- Reeves, H.W., 2013, USGS Glacial aquifer system groundwater availability study: GSA North-Central Section Meeting, Kalamazoo, MI (pulled because of travel restrictions).

2012

- Bayless, E.R., 2012, A Standardized Database of Well-Drillers’ Records for the Glaciated United States. American Geophysical Union, Fall Meeting, San Francisco, CA, December 3-7, 2012

- Bayless, E.R., 2012, A Standardized Database of Well-Drillers’ Records for the Glaciated United States:  USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012 [Poster]

- Callegary, J.B., Kikuchi, C.P., Koch, J.C., Lilly, M.R., and Leake, S.L., 2012, Groundwater in Alaska: A Review. USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012 [Poster]

- Feinstein, Daniel; Fienen, Michael; Hunt, Randy; and Reeves, Howard, 2012, Application of a ‘semi-structured’ approach with MODFLOW-USG to address local groundwater/surface-water interactions at the regional scale:  57th annual Midwest Groundwater Conference, Minneapolis, MN, October 1-2, 2012.

- Feinstein, D., Fienen, M. Hunt, R., and Reeves, H., 2012, Application of a “semi-structured” approach using MODFLOW-USG to an existing regional model to address local groundwater/surface-water interactions: USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012.

- Fienen, Michael, 2012, Emulating a regional groundwater model with a Bayesian decision network for efficient decision support:  57th annual Midwest Groundwater Conference, Minneapolis, MN, October 1-2, 2012.

- Fienen, M., Feinstein, D., Masterson, J., Hunt, R., and Reeves, H., 2012, Bayesian Decision Networks for Efficient Uncertainty Analysis and Decision Support: USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012

- Reeves, H.W., 2012, Glacial Aquifer System Groundwater Availability Study:  USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012 [Poster]

- Warner, K.L., and Reeves, H.W., 2012, Regional Groundwater Availability and Groundwater Quality Studies in the Glacial Aquifer System: USGS National Groundwater Workshop, Denver, CO, August 6-10, 2012 [Poster]

- Acknowledgements and Testimonials

- Project Team Directory- 2016

- Les Arihood, Indiana-Kentucky Water Science Commonwealth, 
317-600-2768, larihood@usgs.gov, emeritus/support scientist for water-well processing task

- Randy Bayless, Indiana-Kentucky Water Science Commonwealth, 
317-600-2747, ebayless@usgs.gov, lead scientist for water-well processing task

- Rob Dudley, New England Water Science Center,
207-622-8201, rwdudley@usgs.gov, lead hydrologist on trends

- Daniel Feinstein, Wisconsin Water Science Center, 
414-962-2582, dtfeinst@usgs.gov, lead scientist on groundwater flow modeling

- Michael Fienen, Wisconsin Water Science Center, 
608-821-3894, mnfienen@usgs.gov, lead scientist on metamodeling

- Chris Hoard, Michigan Water Science Center,
517-887-8949, cjhoard@usgs.gov, lead scientist on storage estimation

- Glenn Hodgkins, New England Water Science Center,
207-622-8201, gahodgki@usgs.gov, lead hydrologist on trends

- Martha Nielsen, New England Water Science Center,
207-622-8204, mnielsen@usgs.gov, hydrologist on trends

- Sharon Qi, Colorado Water Science Center,
360-993-8977, slqi@usgs.gov, lead GIS support and analysis

- Howard Reeves, Michigan Water Science Center,
517-887-8914, hwreeves@usgs.gov, project chief

- Jay Roth, Minnesota Water Science Center,
763-783-3205, jroth@usgs.gov, support scientist for SWB testing

- Jared Trost, Minnesota Water Science Center,
763-783-3205, jtrost@usgs.gov, lead scientist for SWB testing and application

- Steve Westenbroek, Wisconsin Water Science Center,
608-821-3888, smwesten@usgs.gov, lead hydrologist for soil water balance (SWB) code

- Photos of Field Activities, Animations, and Graphics